10 Krey Boulevard     Rensselaer, NY  12144

October 25, 2012

By Electronic Delivery

Honorable Kimberly D. Bose, Secretary Federal Energy Regulatory Commission 888 First Street, NE

Washington, DC 20426

Re:    New York Independent System Operator, Inc., Docket Nos. ER12-1653-000, 
	RM11-7-000, AD10-11-000, Notice of Potential Change in Effective Date

Dear Ms. Bose:

The New York Independent System Operator, Inc. (“NYISO”) respectfully reports that in 
order to implement the Commission’s Order No. 755 directives with respect to compensation for 
providers of Regulation Service this year it would need an approval order by October 31, 2012. 
Because it is the practice of the NYISO to avoid implementing changes to software that 
implicate bid-to-bill processes after mid-November, the lack of a Commission determination by 
October 31, 2012 will require the NYISO to request a delay in the effective date until after the 
first of the year.

In its compliance filings in this docket,1 the NYISO proposed an effective date between 
October 10, 2012 and November 14, 2012, to be established on two weeks’ written notice to the 
Commission and the market.2  A window rather than a firm effective date was necessary to 
accommodate the underlying software revision installation schedule which can change 
depending on system conditions, the NYISO’s testing protocols and other influences.3

Although the Commission has not yet acted on the NYISO’s filings in this docket, the NYISO installed the software necessary for its Order No. 755 obligations on October 24, 2012. These Order 755 software revisions were installed in the “off” position.  Given the need to issue a two-week notice establishing the effective date, the NYISO would need a Commission 
determination on or before October 31 to issue a market notice by November 1, 2012 and turn the software “on” effective as of November 14, 2012.

1 See: New York Independent System Operator, Inc., Docket No. ER12-1653-000, Letters to Kimberly D. Bose, April 30, 2012 and August 17, 2012 .

2 The Commission has accepted an effective date established on a two-week notice in other NYISO

dockets.  See: New York Independent System Operator, Inc. ER12-1868-000 & ER07-521-011, August 1, 2012 Office of Energy Market Regulation, Acceptance for Filing.

3 Among others, changes to the Regulation Service Market required installation of code revisions to the scheduling, dispatch, pricing and settlement software.

Honorable Kimberly D. Bose October 25, 2012

Page 2

Historically, the NYISO has not implemented changes to software code that would

impact Market Participants’ settlements after mid-November because of Market Participant

concerns over their ability to comply with several obligations under Sarbanes-Oxley Act Section 404.  These provisions, as a general matter, require a firm's management to assert that a system of internal controls on financial statement accuracy exists and is adequate and effective based on current testing.  These provisions further require the firm's external auditor to test management's assertions by conducting independent testing of the controls in place.  Market Participants have expressed concern that settlement changes initiated so late in the year may not allow adequate 
testing for appropriate controls.

The NYISO hereby provides advance notice to the Commission that in the absence of an order in this docket by October 31, 2012, the NYISO will be requesting a delay in the effective date (and the two-week notification window) until after the first of the year.  Please let me know if this raises any concerns or if the NYISO can provide any further information.

Respectfully submitted,

/s/ Mollie Lampi

Mollie Lampi

Assistant General Counsel

New York Independent System Operator, Inc.

10 Krey Blvd.

Rensselaer, New York 12144 (518) 356 7530

mlampi@nyiso.com

cc:	Travis Allen

Michael A. Bardee 
Gregory Berson 
Anna Cochrane 
Jignasa Gadani 
Morris Margolis 
Michael McLaughlin 
Joseph McClelland 
Daniel Nowak

CERTIFICATE OF SERVICE

I hereby certify that I have this day served the foregoing document upon each person

designated on the official service list compiled by the Secretary in this proceeding in accordance with the requirements of Rule 2010 of the Rules of Practice and Procedure, 18 C.F.R. §385.2010. 
	Dated at Rensselaer, NY this 25th day of October, 2012.

/s/ Joy A. Zimberlin

Joy A. Zimberlin

New York Independent System Operator, Inc.

10 Krey Blvd.

Rensselaer, NY 12144 (518) 356-6207