UNITED STATES OF AMERICA 
	BEFORE THE

FEDERAL ENERGY REGULATORY COMMISSION

)

New York Independent System Operator, Inc.	)	Docket No. ER19-467-____

)

MOTION OF NEW YORK INDEPENDENT SYSTEM OPERATOR, INC. 
TO EXTEND EFFECTIVE DATE OF COMPLIANCE TARIFF REVISIONS

In accordance with Rules 212 and 2008 of the Rules of Practice and Procedure of the Federal Energy Regulatory Commission (“Commission”),1 the New York Independent System Operator, Inc. (“NYISO”)2 respectfully submits this motion to extend the effective date for the revisions to its Open Access Transmission Tariff (“OATT”) and Market Administration and 
Control Area Services Tariff (“Services Tariff”) to comply with Order No. 8413 to a date no 
later than September 30, 2020.

On December 3, 2018, the NYISO submitted proposed revisions to its OATT and

Services Tariff to comply with Order No. 841 (“December 2018 Filing”).  In that filing, the

NYISO requested that the Commission grant an extension of the Order No. 841 implementation 
deadline for its compliance tariff revisions until a date no earlier than May 1, 2020.  As 
explained in the December 2018 Filing, the NYISO required additional time, in part, because the 
Energy Management System (“EMS”) and Business Management System (“BMS”) software 
platforms upon which the proposed revisions would be implemented were undergoing a

1 18 C.F.R. §§ 385.212, 385.2008.

2 Capitalized terms that are not otherwise defined in this submission shall have the meaning specified in the NYISO’s Open Access Transmission Tariff (“OATT”) or its Market Administration and Control Area Services 
Tariff (“Services Tariff”).

3 Electric Storage Participation in Markets Operated by Regional Transmission Organizations and

Independent System Operators, Order No. 841, 162 FERC ¶ 61,127 (Feb. 15, 2018), 83 Fed. Reg. 9580 (Mar. 6, 
2018), Errata Notice (Feb. 28, 2018) (“Order No. 841”), order on reh’g, Order No. 841-A, 167 FERC ¶ 61,154 
(2019).  All citations to Order No. 841 in this submission are to the revised order included with the February 28, 
2018, errata notice.

1

significant, years-long upgrade.  In its December 20, 2019, order (“December 2019 Order”), the Commission granted the NYISO’s extension of the implementation deadline required by Order No. 841.  However, the Commission denied the NYISO’s requested flexible effective date and directed the NYISO to propose an effective date that is no later than May 1, 2020.

The NYISO has now successfully deployed its EMS/BMS upgrades and respectfully 
requests that the Commission extend the permitted effective date of its compliance tariff 
revisions until a to-be-determined date no later than September 30, 2020.  As explained below, 
good cause exists to extend the effective date.  The NYISO is working diligently, along with its 
contractors, to implement the proposed Energy Storage Resource participation model on the new 
EMS/BMS.  However, substantial software testing, staff training, and market trials must be 
completed before the NYISO will be able to reliably implement the new energy storage 
functionality and requirements.  The NYISO, therefore, requests a limited extension of the 
effective date directed in the December 2019 Order based on its best estimate of the timeframe 
for completing the necessary implementation steps, with a backstop date no later than September 
30, 2020.  If the NYISO is able to reliably effectuate the compliance tariff revisions before 
September 30, 2020, it will request that the Commission make them effective as of that earlier 
date.

2

I.	COMMUNICATIONS

Communications and correspondence regarding this filing should be directed to:4

Robert E. Fernandez, Executive Vice President & General Counsel

Karen Georgenson Gach, Deputy General Counsel

Raymond Stalter, Director, Regulatory Affairs

* Alex M. Schnell, Assistant General Counsel/ Registered Corporate Counsel * Gregory J. Campbell, Attorney

New York Independent System Operator, Inc.

10 Krey Boulevard

Rensselaer, NY 12144 
Tel:  (518) 356-6000 
Fax: (518) 356-4702 
rfernandez@nyiso.com 
kgach@nyiso.com

rstalter@nyiso.com 
aschnell@nyiso.com 
gcampbell@nyiso.com

* -- Persons designated for service.

II.	Background

* Ted J. Murphy

Hunton Andrews Kurth LLP 2200 Pennsylvania Avenue, NW Washington, D.C. 20037 
Tel: (202) 955-1500

Fax: (202) 778-2201 
tmurphy@huntonak.com

* Michael J. Messonnier Jr. Hunton Andrews Kurth LLP 951 East Byrd Street

Richmond, VA 23219 
Tel: (804) 788-8200 
Fax: (804) 344-7999

mmessonnier@huntonak.com

On December 3, 2018, the NYISO submitted its compliance filing in response to Order 
No. 841.5  Specifically, the NYISO proposed tariff revisions to establish a new participation 
model for Energy Storage Resources that recognizes their physical and operational 
characteristics, and facilitates their participation in the NYISO-administered Energy, Ancillary 
Services, and Installed Capacity markets.  The NYISO subsequently submitted further

4 The NYISO respectfully requests waiver of 18 C.F.R. § 385.203(b)(3) (2014) to permit service on counsel in multiple locations.

5 New York Independent System Operator, Inc., Compliance Filing and Request for Extension of Time of Effective Date, Docket No. ER19-467-000 (December 3, 2018) (“December 2018 Filing”).

3

information in response to the Commission’s request for additional information concerning the December 2018 Filing6 and submitted amendments to its initial filing.7

In the December 2018 Filing, the NYISO requested that the Commission grant an

extension of the 365 day implementation timeframe required by Order No. 8418 and requested

that the Commission grant the NYISO a flexible effective date pursuant to which the compliance tariff revisions would become effective no earlier than May 1, 2020.9  The NYISO explained that it would not be possible to implement necessary software upgrades before May 1, 2020, due to a years-long effort to upgrade its EMS/BMS platforms.10

The EMS/BMS platforms comprise the hardware and software that run the NYISO’s 
wholesale Energy markets and monitor and maintain the reliability of the bulk electricity grid. 
The EMS is used by NYISO’s system operators to monitor the reliable operation of the grid and 
for situational awareness, and includes applications that monitor load flows and perform 
contingency analyses, such as outage monitoring and automatic generation control.  The BMS is 
a suite of applications that comprise the Security Constrained Unit Commitment, Real-Time

6 New York Independent System Operator, Inc., Response to April 1, 2019 Letter and Notification of

Implementation Issues that Necessitate Additional Limited Compliance Tariff Revisions, Docket No. ER19-467-001 (May 1, 2019).

7 The NYISO submitted minor amendments to the material in its December 2018 Filing to address two

implementation issues concerning the ability of electric storage facilities to participate in the NYISO-administered markets as Generators that are Energy Limited Resources.  New York Independent System Operator, Inc., Order No. 841 Compliance Filing, Docket No. ER19-467-002 (May 31, 2019); see December 2019 Order at PP 43-48 
(accepting NYISO’s new participation model for Energy Storage Resources as complying with Order No. 841 and not requiring changes to the NYISO’s Energy Limited Resource participation model).

8 Order No. 841 at PP 6, 348.

9 December 2018 Filing at p 64.  In its December 2018 Filing, the NYISO requested separate effective

dates for its revisions to its Service Tariff concerning the proposed reinstatement of “Category III” Examined

Facilities.  Id. at pp 65-66.  The Commission, however, did not accept these revisions in the December 2019 Order, so the NYISO does not address the related effective date requests here.

10 December 2018 Filing at 64.

4

Commitment, and Real-Time Dispatch software used to develop schedules and prices for the NYISO’s Energy and Ancillary Services markets.

The software necessary to implement the Energy Storage Resource compliance tariff 
revisions is being coded for deployment on the upgraded EMS/BMS platforms.11  The NYISO 
explained that it could perform much of the software development work prior to the completion 
of the upgraded EMS/BMS platforms, but that certain additional work, including testing of the 
new energy storage software, could only be performed after the upgraded EMS/BMS was 
completed.12

On December 20, 2019, the Commission accepted the NYISO’s compliance filing in 
large part, but rejected certain elements of the NYISO’s proposal.  The December 2019 Order 
granted the NYISO’s requested extension of the implementation timeframe beyond the 365 day 
period required in Order No. 841,13 but rejected the NYISO’s request for a flexible effective date that would be no earlier than May 1, 2020.  The Commission expressed concern that the 
NYISO’s proposal “inappropriately creates uncertainty for existing and prospective market 
participants	 ”14  The Commission also stated that “[n]early a full year has elapsed since 
NYISO proposed this effective date in its compliance filing” and that “we expect that NYISO 
has made sufficient progress to implement its software upgrade.”15  Accordingly, the December 
2019 Order directed the NYISO to propose an effective date for its Order No. 841 compliance 
revisions “that is no later than May 1, 2020.”16

11 Id. at 65.

12 Id.

13 December 2019 Order at P 222.

14 Id. at P 223.

15 Id.

16 Id.

5

On January 21, 2020, out of an abundance of caution, the NYISO requested rehearing of 
this determination to the extent that it was intended to prevent the NYISO from making a 
subsequent filing to demonstrate the need to extend the May 1, 2020, deadline.17  The NYISO’s 
rehearing request emphasized that the initial software development work to implement the 
Energy Storage Resource participation model it designed had recently been completed but that 
additional time is needed for testing, training, and market trials before implementing the Order 
No. 841 compliance tariff revisions.  The NYISO is also in the process of developing additional 
software to address the limited further compliance revisions directed by the December 2019 
Order.

III. 	Motion to Extend Effective Date

The NYISO respectfully requests that the Commission extend the effective date of the 
compliance tariff revisions until a to-be-determined date no later than September 30, 2020.  As 
described below, good cause exists to extend the effective date.  The requested effective date will 
provide Market Participants with certainty concerning the timeframe for the NYISO’s 
implementation of its Energy Storage Resource participation model, while also ensuring that the 
required software testing and staff training can be reliably completed and implemented. 
	In the fourteen months since the December 2018 Filing, the NYISO has been working diligently, along with its contractors, to perform those steps that could be achieved to effectuate the proposed Energy Storage Resource participation model prior to the deployment of the 
completed, upgraded EMS/BMS platform.  This has included the development of the software 
applications necessary to implement the rules and requirements submitted in the December 2019

17 New York Independent System Operator, Inc., Request for Rehearing of New York Independent System Operator, Inc., Docket No. ER19-467-003 at pp 13-16 (January 21, 2020).

6

Filing.  In addition, the NYISO has been able to perform certain early testing of these rules and 
requirements.  However, the NYISO has been unable to perform the majority of the necessary 
testing, staff training and market trials, as the upgrades to the EMS/BMS platforms were not yet 
complete.

On February 4, 2020, the NYISO successfully deployed the completed, upgraded

EMS/BMS platforms.  With these platforms in place, the NYISO can now proceed with the final 
sequence of Energy Storage Resource participation model development, testing, and training. 
	The software testing includes simulated simultaneous evaluation of Bids and operation by multiple Energy Storage Resources at different locations across the state.  The NYISO will be reviewing how changes to various Energy Storage Resource Bid parameters and market 
conditions impact the performance of the NYISO’s EMS and BMS.  The NYISO will also 
conduct integrated testing across the impacted NYISO systems to confirm that the software 
operates in a manner that is consistent with the tariff revisions submitted in this docket in 
compliance with Order Nos. 841 and 841-A.  The NYISO expects that its remaining testing 
sequence will identify improvements that must be made before the Energy Storage Resource 
software can be reliably deployed.  Along with the required testing, the NYISO will conduct 
system operator training to educate its system operators on the new system capabilities and will 
conduct market trials to provide Market Participants the opportunity to gain experience with and 
test the new software.

Based on the deployment date of the upgraded EMS/BMS platforms, the NYISO has 
determined that the required testing and training activities cannot practicably be completed by 
May 1, 2020.  The NYISO expects the testing and training to be completed in the next six 
months, and no later than September 30, 2020.  Once the necessary testing and training is

7

completed, the NYISO will be in a position to deploy the software, and make the compliance revisions effective.

The NYISO, therefore, respectfully requests that the Commission extend the effective 
date of the compliance tariff revisions until a to-be-determined date no later than September 30, 
2020.  The September 30, 2020, date constitutes a backstop date by which the Energy Storage 
Resource participation model will be implemented and provides certainty to Market Participants 
that the new requirements will be in place no later than that date.  The NYISO will work 
diligently to implement the requirements prior to the September 30 date.  If it is able to complete 
the testing and training prior to this date, then the NYISO will request that the Commission make 
its compliance tariff provisions effective on an earlier date.  As it has done in many previous 
proceedings, the NYISO proposes to submit a compliance filing at least two weeks prior to its 
proposed effective date that will specify the date on which the revised tariff language will take 
effect.18  Consistent with Commission precedent, such filing will provide adequate notice to the 
Commission and Market Participants of the implementation for integration of Energy Storage 
Resources.19

18 The NYISO will resubmit all of the tariff revisions filed in compliance with Order No. 841 with the appropriate effective date along with the proposed two-week notice.

19 See, e.g., New York Indep. Sys. Operator, Inc., 106 FERC ¶ 61,111 at P 10 (2004); Docket No. ER 11-
2544-000, New York Indep. Sys. Operator, Inc., Letter Order at 1 (February 10, 2011); Docket No. ER15-485-000, New York Indep. Sys. Operator, Inc., Letter Order at 2 (January 15, 2015); New York Indep. Sys. Operator, Inc., 151 FERC ¶ 61,057 at P 20 (2015).

8

IV.	CONCLUSION

Wherefore, for the foregoing reasons, the New York Independent System Operator, Inc. 
respectfully requests that the Commission accept this motion and extend the effective date for the 
tariff revisions proposed in this proceeding to a to-be-determined date no later than September 
30, 2020.

Respectfully submitted,

/s/ Gregory J. Campbell

Gregory J. Campbell

Counsel for

New York Independent System Operator, Inc.

February 14, 2020

cc:	Anna Cochrane

James Danly 
Jignasa Gadani 
Jette Gebhart 
Kurt Longo 
John C. Miller 
David Morenoff 
Daniel Nowak 
Larry Parkinson 
Douglas Roe 
Frank Swigonski 
Eric Vandenberg 
Gary Will

9

CERTIFICATE OF SERVICE

I hereby certify that I have this day served the foregoing document upon each person

designated on the official service list compiled by the Secretary in this proceeding in accordance with the requirements of Rule 2010 of the Rules of Practice and Procedure, 18 C.F.R. §385.2010. 
	Dated at Rensselaer, NY this 14th day of February 2020.

/s/ Joy A. Zimberlin

Joy A. Zimberlin

New York Independent System Operator, Inc.

10 Krey Blvd.

Rensselaer, NY 12144 (518) 356-6207