Service Agreement No. 2815

COST REIMBURSEMENT AGREEMENT

This COST REIMBURSEMENT AGREEMENT (the “Agreement”), is made and

entered into as of November 2, 2023 (the “Effective Date”), by and between NEW YORK POWER AUTHORITY, a corporate municipal instrumentality, having an office and place of business at 123 Main Street, White Plain, New York 10601 (the “Customer” or “NYPA”) and NIAGARA MOHAWK POWER CORPORATION, a corporation organized and existing under the laws of the state of New York, having an office and place of business at 300 Erie Boulevard West, Syracuse, New York 13202 (the “Company”). Customer and Company may be referred to hereunder, individually, as a “Party” or, collectively, as the “Parties”.

WITNESSETH

WHEREAS, the Customer has requested that the Company install Company-owned fiber facilities to allow NYPA to connect NYPA optical ground wire (“OPGW”) communication lines at the Company’s Clay and Edic Substations (the “Customer Project”); and

WHEREAS, Company is willing to perform the Company Work as contemplated in this Agreement, subject to (i) reimbursement by Customer of all Company costs and expenses incurred in connection therewith, (ii) Customer’s performance of all other duties, responsibilities, and obligations set forth in this Agreement, including, without limitation, the Customer Required Actions (as defined below); and (iii) receipt of any and all “Required Approvals”, as set forth in Section 18.1, in a form acceptable to Company;

NOW, THEREFORE, in consideration of the mutual covenants set forth herein, the Parties agree as follows:

1.0 Certain Definitions

Wherever used in this Agreement with initial capitalization, whether in the singular or the plural, these terms shall have the following meanings:

“Affiliate” means any person or entity controlling, controlled by, or under common control with, any other person or entity; “control” of a person or entity shall mean the ownership of, with right to vote, 50% or more of the outstanding voting securities, equity, membership interests, or equivalent, of such person or entity.

“Agreement” means this Cost Reimbursement Agreement, including all annexes, appendices, attachments, schedules, and exhibits and any subsequent written amendments or modifications thereto, as may be mutually agreed to and executed by the Parties.

“Applicable Requirements” shall mean all applicable federal, state and local laws, regulations,   
rules, ordinances, codes, decrees, judgments, directives, or judicial or administrative orders,   
permits, licenses, authorizations, approvals and other duly authorized actions of any federal,

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

state, local or other governmental regulatory or administrative agency, court, commission, department, board, or other governmental subdivision, legislature, rulemaking board, tribunal, or other governmental authority having jurisdiction, NYISO, NYSRC and NPCC requirements, and any applicable reliability standards.

“Balance Amount” shall have the meaning set forth in Section 8.1 of this Agreement.   
“Breaching Party” shall have the meaning set forth in Section 21.1 of this Agreement.   
“CEII” shall have the meaning set forth in Section 25.4 of this Agreement.   
“CIP” shall have the meaning set forth in Section 25.4 of this Agreement.   
“Company” shall have the meaning set forth in the preamble to this Agreement.

“Company Reimbursable Costs” means the actual costs and expenses reasonably incurred by   
Company and/or its Affiliates in connection with performance of the Company Work or   
otherwise incurred by Company and/or its Affiliates in connection with the Project or this   
Agreement, and including, without limitation, any such costs that may have been incurred by   
Company and/or its Affiliates prior to the Effective Date. These Company Reimbursable Costs   
shall include, without limitation, the actual expenses for labor (including, without limitation,   
internal labor), services, materials, subcontracts, equipment or other expenses incurred in the   
execution of the Company Work or otherwise in connection with the Project, all applicable   
overhead, overtime costs, all federal, state and local taxes incurred (including, without

limitation, all taxes arising from amounts paid to Company that are deemed to be contributions in aid of construction), all costs of outside experts, consultants, counsel and contractors, all other third-party fees and costs, and all costs of obtaining any required permits, rights, consents, releases, approvals, or authorizations acquired by or on behalf of Company, including, without limitation, the Required Approvals.

“Company Work” means all duties, responsibilities, and obligations to be performed by Company as contemplated by Section 3.1 of this Agreement.

“Customer” shall have the meaning set forth in the preamble to this Agreement.

“Customer Prompt Payment Policy” shall mean the Customer’s Prompt Payment Policy contained in Schedule A attached to this Agreement.

“Customer Required Actions” means all duties, responsibilities, and obligations to be performed by Customer as contemplated by Section 3.3 of this Agreement.

“Customer Project” shall have the meaning set forth in the preamble to this Agreement. “Damages” shall have the meaning set forth in Section 12.1 of this Agreement.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

“Day” means a calendar day, provided, that, if an obligation under this Agreement falls due on   
a Saturday, Sunday or legal holiday, the obligation shall be due the next business day worked.

“Defect Notice” and “Defect Notice Period” shall have the meanings specified in Section 3.2 of this Agreement.

“Disclosing Party” shall mean the Party disclosing Proprietary Information. “Dollars” and “$” mean United States of America dollars.

“Effective Date” shall have the meaning specified in the preamble of this Agreement.

“Environment” shall mean soil, surface waters, groundwaters, land, stream sediments, surface or subsurface strata, and ambient air.

“Environmental Law” shall mean any environmental or health-and-safety-related law, regulation, rule, ordinance, or by-law at the federal, state, or local level, whether existing as of the Effective Date, previously enforced or subsequently enacted, or any judicial or administrative interpretation thereof.

“FERC” shall mean the Federal Energy Regulatory Commission.

“FERC Approval Date” shall mean the date as of which FERC grants approval of this Agreement without condition or modification.

“Force Majeure Event” shall have the meaning set forth in Section 23.1 of this Agreement.

“Good Utility Practice” means any of the practices, methods, and acts engaged in or approved   
by a significant portion of the electric utility industry during the relevant time period, or any   
of the practices, methods, and acts which, in the exercise of reasonable judgment in light of   
the facts known at the time the decision was made, could have been expected to accomplish   
the desired result at a reasonable cost consistent with good business practices, reliability,   
safety, and expedition. Good Utility Practice is not intended to be limited to the optimum   
practice, method, or act, to the exclusion of all others, but rather to refer to acceptable practices,   
methods, or acts generally accepted in the region in which the Project is located during the   
relevant time period. Good Utility Practice shall include, but not be limited to, NERC, NPCC,   
NYISO, and NYSRC criteria, rules, guidelines, and standards, where applicable, and as they   
may be amended from time to time, including the rules, guidelines, and criteria of any   
successor organization to the foregoing entities.

“Hazardous Substances” means any pollutant, contaminant, toxic substance, hazardous material, hazardous waste, or hazardous substance, or any oil, petroleum, or petroleum product, as defined in or pursuant to the Federal Clean Water Act, as amended, the Comprehensive Environmental Response, Compensation and Liability Act, as amended, 42 U.S.C. Section 9601, et seq., the Resource Conservation and Recovery Act, as amended, 42 U.S.C. Section 6901, et seq., or any other Environmental Law.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

“Indemnified Party” and “Indemnified Parties” shall have the meanings set forth in Section

12.1 of this Agreement.

“Initial Prepayment” shall have the meaning set forth in Section 7.2 of this Agreement. “IRS” shall mean the US Internal Revenue Service.

“Negotiation Period” shall have the meaning set forth in Section 22.1 of this Agreement.

“NERC” shall mean the North American Electric Reliability Corporation or any successor organization.

“Non-Breaching Party” shall have the meaning set forth in Section 21.1 of this Agreement.   
“Non-Disclosure Term” shall have the meaning set forth in Section 25.3.4 of this Agreement.

“NPCC” shall mean the Northeast Power Coordinating Council, Inc. (a reliability council under Section 202 of the Federal Power Act) or any successor organization.

“NYISO” shall mean the New York Independent System Operator, Inc. or any successor organization thereto.

“NYPA” shall have the meaning set forth in the preamble to this Agreement. “NYPSC” shall mean the New York Public Service Commission.

“NYSRC” shall mean the New York State Reliability Council or any successor organization   
thereto.

“Party” and “Parties” shall have the meanings set forth in the preamble to this Agreement. “Project” means the Company Work to be performed under this Agreement.

“Project Manager” means the respective representatives of each of the Customer and Company appointed pursuant to Section 10.1 of this Agreement.

“Proprietary Information” means (i) all financial, technical and other non-public or proprietary   
information which is furnished or disclosed by the Disclosing Party or its Affiliates (or its or   
its Affiliates’ agents, servants, contractors, representatives, or employees) to the Receiving   
Party or its Representative(s) in connection with this Agreement and that is described or   
identified (at the time of disclosure) as being non-public, confidential or proprietary, or the   
non-public or proprietary nature of which is apparent from the context of the disclosure or the   
contents or nature of the information disclosed, (ii) any market sensitive information

(including, without limitation, outages scheduled on generators or transmission lines of   
Company or any third party), (iii) all CEII and CIP and (iv) all memoranda, notes, reports,

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

files, copies, extracts, inventions, discoveries, improvements or any other thing prepared or derived from any information described in subparts (i) through (iii) preceding.

“Receiving Party” shall mean the Party receiving Proprietary Information.

“Refund Amount” shall have the meaning set forth in Section 8.1 of this Agreement.

“Release” shall mean any releasing, spilling, leaking, contaminating, pumping, pouring, emitting, emptying, discharging, injecting, escaping, leaching, disposing or dumping of any Hazardous Substances into the Environment.

“Representatives” shall, for the purposes of Article 25 of this Agreement, mean the Affiliates of a Party and such Party’s and its Affiliates’ officers, directors, employees, contractors, counsel and representatives.

“Required Approvals” shall have the meaning set forth in Section 18.1 of this Agreement. “Resources” shall have the meaning set forth in Section 23.1 of this Agreement.

“Threat of Release” shall mean a substantial likelihood of a Release that requires action to prevent or mitigate damage to the Environment that may result from such Release.

“Total Payments Made” shall have the meaning set forth in Section 8.1 of this Agreement.

“Work” shall mean the Customer Required Actions and/or the Company Work, as applicable.

2.0 Term

2.1 This Agreement shall become effective as of the Effective Date and shall remain in

full force and effect until performance has been completed hereunder, or until   
terminated in accordance with the terms of this Agreement, whichever occurs first,   
provided, however, that this Agreement shall not expire or terminate until all   
amounts due and owing hereunder have been paid in full as contemplated by this   
Agreement.

3.0 Scope of Work

3.1 The Company’s scope of work is set forth in Exhibit A of this Agreement, attached

hereto and incorporated herein by reference (the “Company Work”). This

Agreement does not provide for, and the Company Work shall not include, provision of generation interconnection service or transmission service.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023



3.2 The Company shall use commercially reasonable efforts to perform the Company

Work in accordance with Good Utility Practice. Prior to the expiration of one (1)   
year following completion of the Company Work (“Defect Notice Period”),   
Customer shall have the right to notify the Company in writing of the need for   
correction of defective Company Work that does not meet the standard of this   
Section 3.2 (each, a “Defect Notice”). If the Company Work is defective within the   
meaning of the prior sentence, then, following its receipt, prior to expiration of the   
Defect Notice Period, of a Defect Notice with respect thereto, the Company shall   
promptly correct, repair or replace such defective Company Work, as appropriate,   
provided, that, Company shall not have any obligation to correct, repair or replace   
such defective Company Work unless the defect in the Company Work has (or is   
reasonably likely to have) a material adverse impact on the Customer’s   
implementation of the Customer Project. The remedy set forth in this Section is   
the sole and exclusive remedy granted or available to Customer for any failure of   
Company to meet the performance standards set forth in this Agreement.

3.3 Subject to the terms of this Agreement, Customer shall use reasonable efforts to

perform the actions described in Exhibit B attached to this Agreement (the

“Customer Required Actions”). All of the Customer Required Actions shall be performed at Customer’s sole cost and expense.

3.4 Each Party shall reasonably cooperate and coordinate with the other Party, and with

such other Party’s contractors, subcontractors and representatives, as needed to

facilitate the Company Wor

4.0 Changes in the Work

4.1 Subject to Section 4.2, below, (a) any requests for material additions, modifications,

or changes to the Work shall be communicated in writing by the Party making the   
request, and (b) if the Parties mutually agree to such addition, modification, or   
change to the applicable Work, such agreement shall be set forth in a written   
document signed by both Parties specifying such addition, modification or change.   
Any additional costs arising from such addition, modification or change to the   
Work shall be paid by Customer as part of Company Reimbursable Costs.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

4.2 The foregoing notwithstanding, and subject to compliance with the last sentence

of this Section, the Company, without the consent of the Customer, may make any   
reasonable change to the Company Work if such change is made in order to comply   
with any Applicable Requirement(s), Good Utility Practice, the Company’s   
applicable standards, specifications, requirements and practices, or to enable   
Company’s utility facilities to continue, commence or recommence commercial   
operations in accordance with all applicable legal and regulatory requirements and   
all applicable codes and standards (each, a “Company Change”). Any additional   
costs arising from such Company Change shall be paid by the Customer as part of   
Company Reimbursable Costs when invoiced by the Company in accordance with   
Section 7.4 of this Agreement. If Company becomes aware of the need to make a   
Company Change that is reasonably expected to have a significant impact on cost   
or schedule of the Company Work, Company shall provide Customer with written   
notice of such contemplated Company Change, each such notice to be provided in   
advance, if possible, but, in any event, as soon as may be reasonably practicable   
under the circumstances.

5.0 Performance; Conditions to Proceed

5.1 The Company shall use commercially reasonable efforts to attempt to have any

Company Work performed by its direct employees performed during normal   
working hours. The foregoing notwithstanding, if Company Work is performed   
outside of normal working hours, Customer shall be responsible for paying all   
actual costs incurred in connection therewith, including, without limitation,   
applicable overtime costs, as part of Company Reimbursable Costs. For the   
avoidance of doubt: in no event shall the Company be obligated or required to   
perform Company Work outside of normal working hours if the Company   
determines, in its sole discretion, that such performance would be unreasonable,   
unsafe or otherwise not in compliance with Good Utility Practice.

5.2 Neither Party shall be liable for failure to meet any schedule or milestone in

connection with this Agreement or the Project.

5.3 Commencement of Company Work. Company will proceed with the Company

Work promptly following the later of (i) the FERC Approval Date, or (ii)

Company’s receipt of the Initial Prepayment.

5.4 [Reserved]

5.5 [Reserved]

5.6 Construction Commencement. Anything in this Agreement to the contrary

notwithstanding, Company shall not be obligated to proceed with any construction in connection with the Company Work unless and until all of the following conditions have been satisfied:

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

(i) all Required Approvals for the Company Work have been received,

are in form and substance satisfactory to the Company, have become   
final and non-appealable and commencement of such construction   
is permitted under the terms and conditions of such Required   
Approvals, and

(ii) all Company Reimbursable Costs invoiced to date have been paid in

full to Company.

6.0 [Reserved]

7.0 Customer Obligation to Pay Company Reimbursable Costs; Invoicing; Taxes

7.1 Customer shall pay or reimburse Company for all Company Reimbursable Costs

actually incurred by Company and/or its Affiliates. Any estimates provided under or in connection with this Agreement or the Company Work (including, without limitation, the Initial Prepayment) shall not limit Customer’s obligation to pay Company for all Company Reimbursable Costs actually incurred by Company and/or its Affiliates. Company will provide Customer with copies of such back-up documentation in Company’s possession supporting Company Reimbursable Costs as may be reasonably requested by Customer, from time to time, provided that Company shall not be obligated to provide any confidential or privileged information as part of such documentation.

7.2 Customer shall provide Company with a prepayment of $300,000 (“Initial

Prepayment”), such amount representing Company’s current estimate of the   
Company Reimbursable Costs to perform the Company Work. The Company shall   
invoice Customer for the Initial Prepayment; Customer shall pay such amount to   
Company within five (5) Days of the invoice due date. Unless it elects to do so in   
its sole discretion, Company shall not be obligated to commence any Company   
Work under this Agreement prior to Company’s receipt of the Initial Prepayment.

7.3 [Reserved]

7.4 Company may invoice Customer, from time to time, for unpaid Company

Reimbursable Costs incurred and/or may elect, in its sole discretion, to continue   
performance hereunder after the depletion of any prepayments and invoice   
Customer at a later date. Company shall notify Customer when Company   
Reimbursable Costs exceed $250,000 if Company will require additional

prepayment or if Company will invoice Customer on a monthly basis. Except as   
otherwise expressly provided for in this Agreement, all invoices shall be due and   
payable by Customer thirty (30) calendar days (excluding legal holidays) from the   
date of Customer’s receipt of invoice, as provided in subparagraph 4 of paragraph   
D set forth in the Customer Prompt Payment Policy. If any payment due to   
Company under this Agreement is not made when due, Customer shall pay   
Company interest on the unpaid amount in accordance with subparagraphs 5

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

through 8 of paragraph D set forth in the Customer Prompt Payment Policy. In addition to any other rights and remedies available to Company, if any payment due from Customer under this Agreement is not received within five (5) Days after the applicable invoice due date, Company may suspend any or all Company Work pending receipt of all amounts due from Customer; any such suspension shall be without recourse or liability to Company.

7.5 If Customer claims exemption from sales tax, Customer agrees to provide Company

with an appropriate, current and valid tax exemption certificate, in form and substance satisfactory to the Company, relieving the Company from any obligation to collect sales taxes from Customer ("Sales Tax Exemption Certificate"). During the term of this Agreement, Customer shall promptly provide the Company with any modifications, revisions or updates to the Sales Tax Exemption Certificate or to Customer's exemption status. If Customer fails to provide an acceptable Sales Tax Exemption Certificate for a particular transaction, the Company shall add the sales tax to the applicable invoice to be paid by Customer.

7.6 [Reserved]

7.7 Company’s invoices to Customer for all sums owed under this Agreement shall be

sent to the individual and address specified below, or to such other individual and   
address as Customer may designate, from time to time, by written notice to the   
Company:

Name: New York Power Authority

Attn: Accounts Payable

Address: 123 Main Street

White Plains, New York 10601

Email: AP.Invoices@nypa.gov

7.8 All payments made by Customer under this Agreement shall be made in

immediately available funds by the method contemplated in the Customer Prompt

Payment Policy.

8.0 Final Payment

8.1 Within one hundred and eighty (180) Days following the earlier of (i) the

completion of the Company Work, and (ii) the effective early termination or   
cancellation date of this Agreement in accordance with any of the provisions hereof,   
the Company shall perform an overall reconciliation of the total of all Company   
Reimbursable Costs to the invoiced costs previously paid to Company by Customer   
under this Agreement (“Total Payments Made”). If the total of all Company   
Reimbursable Costs actually incurred is greater than the Total Payments Made, the   
Company shall provide a final invoice to Customer for the balance due to the   
Company under this Agreement (the “Balance Amount”). If the Total Payments

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

Made is greater than the total of all Company Reimbursable Costs actually incurred,   
Company shall reimburse the difference to Customer (“Refund Amount”). The   
Refund Amount or Balance Amount, as applicable, shall be due and payable upon   
final reconciliation but no later than sixty (60) Days after such reconciliation. Any   
portion of the Balance Amount or Refund Amount, as applicable, remaining unpaid   
after that time shall be subject to interest as calculated pursuant to subparagraphs 5   
through 8 of paragraph D set forth in the Customer Prompt Payment Policy .

9.0 [Reserved]

10.0 Project Managers; Meetings

10.1 Promptly following the Effective Date, each Party shall designate a Project

Manager responsible for coordinating the Party’s Work and shall provide the other   
Party with a written notice containing the name and contact information of such   
Project Manager (“Project Manager”). In no event shall any Project Manager be   
authorized to amend or modify the provisions of this Agreement. Each Party may   
change its Project Manager, from time to time, by written notice to the other Party.

10.2 Each Party’s Project Manager shall attend Project meetings at times and places   
 mutually agreed to by the Parties.

11.0 Disclaimer of Warranties, Representations and Guarantees

11.1 CUSTOMER ACKNOWLEDGES THAT THE COMPANY IS NOT IN THE

BUSINESS OF PERFORMING DESIGN, ENGINEERING OR   
CONSTRUCTION SERVICES FOR PROFIT AND IS NOT RECEIVING ANY   
FEE OR PROFIT (AS CONTRASTED WITH COST REIMBURSEMENT) FOR   
ITS PERFORMANCE UNDER OR IN CONNECTION WITH THIS   
AGREEMENT. THE EXCLUSIVE REMEDY GRANTED TO CUSTOMER   
FOR ANY ALLEGED FAILURE OF COMPANY TO MEET THE   
PERFORMANCE STANDARDS OR REQUIREMENTS CONTAINED IN THIS   
AGREEMENT IS AS SET FORTH IN SECTION 3.2. COMPANY MAKES NO   
WARRANTIES, REPRESENTATIONS, OR GUARANTEES IN CONNECTION   
WITH THIS AGREEMENT, THE PROJECT, OR ANY COMPANY WORK,   
WHETHER WRITTEN OR ORAL, STATUTORY, EXPRESS OR IMPLIED,   
INCLUDING, WITHOUT LIMITATION, THE IMPLIED WARRANTIES OF   
MERCHANTABILITY AND FITNESS FOR A PARTICULAR PURPOSE, ALL   
OF WHICH ARE HEREBY EXPRESSLY EXCLUDED AND DISCLAIMED.

11.2 Notwithstanding any other provision of this Agreement, this Article shall survive

the completion, expiration or earlier termination of this Agreement.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

12.0 Liability and Indemnification

12.1 To the fullest extent permitted by applicable law (including, without limitation, the   
 applicable provisions of any governing federal or state tariff), each Party shall   
 indemnify and hold harmless, and at the other Party’s option, defend the other   
 Party, its parents and Affiliates and their respective officers, directors, members,   
 managers, partners, employees, servants, agents, contractors and representatives   
 (each, individually, an “Indemnified Party” and, collectively, the “Indemnified   
 Parties”), from and against any and all liabilities, damages, losses, costs, expenses   
 (including, without limitation, any and all reasonable attorneys' fees and   
 disbursements), causes of action, suits, liens, claims, damages, penalties,   
 obligations, demands or judgments of any nature, including, without limitation, for   
 death, personal injury and property damage, for economic damage, and for claims   
 brought by third parties for personal injury, property damage or other damages,   
 incurred by any Indemnified Party, to the extent caused by the negligence, unlawful   
 act or omission, or intentional misconduct of the a Party, its parents or affiliates,   
 third-party contractors, or their respective officers, directors, servants, agents,   
 representatives, and employees, arising out of or in connection with this   
 Agreement, the Project, or any Work (collectively, “Damages”), except to the   
 extent such Damages are caused by the negligence, intentional misconduct or   
 unlawful act of the Indemnified Party as determined by a court of competent final   
 jurisdiction.

12.2 Without limiting the foregoing, each Party shall defend, indemnify and save

harmless the other Party, its parents and Affiliates and their respective officers, directors, members, managers, partners, employees servants, agents, contractors, and representatives, from and against any and all liabilities, losses, costs, counsel fees, expenses, damages, judgments, decrees and appeals resulting from any charge or encumbrance in the nature of a laborer’s, mechanic’s or materialman’s lien asserted by any of a Party’s contractors, subcontractors or suppliers in connection with any Work, the Project or the Customer Project.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

12.3 Without limiting the foregoing, Customer shall protect, indemnify and hold   
 harmless the Company and its Affiliates from and against the cost consequences of   
 any tax liability imposed against or on Company and/or its Affiliates (including,   
 without limitation, the costs consequences of any tax liabilities resulting from a   
 change in applicable law or from an audit determination by the IRS) as the result   
 of or attributable to payments, and/or real or personal property transfers, made in   
 connection with this Agreement, as well as any related interest and penalties, other   
 than interest and penalties attributable to any delay directly caused by Company or   
 the applicable Company Affiliate.

12.4 Except for Company’s indemnification obligations in this Section 12.1 and 12.2, to

the fullest extent permitted by applicable law, the Company’s total cumulative liability for all claims of any kind, whether based upon contract, tort (including negligence and strict liability), or otherwise, for any loss, injury, or damage connected with, or resulting from, this Agreement, the Project or the Work, shall not exceed the aggregate amount of all payments actually paid to Company by Customer as Company Reimbursable Costs under this Agreement.

12.5 Subject to the obligations set forth in Sections 12.1 through 12.3, neither Party shall   
 be liable to the other Party for consequential, indirect, special, incidental, multiple,   
 or punitive damages (including, without limitation, attorneys’ fees or litigation   
 costs) in connection with or related to this Agreement, including, without   
 limitation, damage claims based on causes of action for breach of contract, tort   
 (including negligence), or any other theory of recovery, whether or not (i) such   
 damages were reasonably foreseeable or (ii) the Parties were advised or aware that   
 such damages might be incurred.

12.6 Subject to the obligations set forth in Sections 12.1 through 12.3, neither Party shall

be liable to the other Party for claims or damages in connection with or related to this Agreement for lost profits, delays, loss of use, business interruption, or claims of customers, whether such claims are categorized as direct or consequential damages, or whatever the theory of recovery, and whether or not (i) such damages were reasonably foreseeable or (ii) the Parties were advised or aware that such damages might be incurred.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

12.7 Anything in this Agreement to the contrary notwithstanding, neither Party shall be

responsible for any failure or inability to perform hereunder to the extent such failure or inability is caused by the acts or omissions of the other Party (including any contractor of such Party or any person or entity for whom such Party is legally responsible) or of any third party (other than a subcontractor of the Party that is unable or failing to perform hereunder).

For the avoidance of doubt: Company shall have no responsibility or liability under   
this Agreement for any delay in performance or nonperformance to the extent such   
delay in performance or nonperformance is caused by or as a result of (a) the   
inability or failure of Customer or its contractors to cooperate or to perform any   
tasks or responsibilities contemplated to be performed or undertaken by Customer   
under this Agreement (including, without limitation, the Customer Required   
Actions), (b) any unforeseen conditions or occurrences beyond the reasonable   
control of Company (including, without limitation, conditions of or at the site(s)   
where Work is or will be performed, delays in shipments of materials and   
equipment and the unavailability of materials), (c) the inability or failure of   
Customer and Company to reach agreement on any matter requiring their mutual   
agreement under the terms of this Agreement, (d) any valid order or ruling by any   
governmental agency or authority having jurisdiction over the subject matter of this   
Agreement, or (e) suspension of Work during peak demand periods or such other   
times as may be reasonably required to minimize or avoid risks to utility system   
reliability in accordance with Good Utility Practice.

12.8 Anything in this Agreement to the contrary notwithstanding, if any Party’s liability

in connection with this Agreement is limited or capped pursuant to any applicable law, statute, rule or regulation, then the other Party hereto shall be entitled to elect an identical liability limitation and/or cap as if such law, statute, rule or regulation were applicable to such Party. The obligations under this Article shall not be limited in any way by any limitation on Customer’s insurance.

12.9 Notwithstanding any other provision of this Agreement, this Article shall survive

the completion, expiration or earlier termination of this Agreement.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

13.0 Insurance; Employee and Contractor Claims

13.1 Prior to the commencement of any Work and during the term of the Agreement,

each Party, at its own cost and expense, shall procure and maintain insurance in   
form and amounts set forth in Exhibit C of this Agreement. Either Party may elect   
to self-insure to the extent authorized or licensed to do so under the applicable laws   
of the State of New York, provided, that, the electing Party provides written notice   
of any such election to the other Party. Company hereby notifies Authority that it   
is a qualified self-insurer under the applicable laws of the State of New York and   
that it elects to self-insure to satisfy its obligations under this Article. The Customer   
hereby notifies the Company that it is a qualified self-insurer under the applicable   
laws of the State of New York and that it elects to self-insure to satisfy its   
obligations under this Article. Each Party shall be separately responsible for   
insuring its own property and operations.

13.2 Anything in this Agreement to the contrary notwithstanding, each Party shall be

solely responsible for the claims of its respective employees and contractors against   
such Party and shall release, defend, and indemnify the other Party, its Affiliates,   
and their respective officers, directors, employees, and representatives, from and   
against such claims. Notwithstanding any other provision of this Agreement, this   
Section shall survive the completion, expiration or earlier termination of this   
Agreement.

13.3 Unless the Customer elects to self-insure in accordance with Section 13.1 hereof,

the Customer shall have its insurer furnish to the Company certificates of insurance,   
on forms approved by the Insurance Commissioner of the State of New York,   
evidencing the insurance coverage required by this Article, such certificates to be   
provided prior to the commencement of any Work under this Agreement.

14.0 Assignment and Subcontracting

14.1 The Company may assign this Agreement, or any part thereof, to any of its

Affiliates provided such assignee Affiliate agrees in writing to be bound by the   
terms and conditions of this Agreement. Each Party has the right to subcontract   
some or all of the work to be performed by such Party under the terms of this   
Agreement. Each Party may also use the services of its Affiliates in connection   
with its performance under this Agreement. Customer agrees that the costs and   
expenses of such Affiliates or contractors charged to or incurred by Company shall   
be paid by Customer as part of the Company Reimbursable Costs.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

15.0 Independent Contractor; No Partnership; No Agency; No Utility Services

15.1 Company and Customer shall be independent contractors. This Agreement shall

not be interpreted or construed to create an association, joint venture, agency   
relationship, or partnership between the Parties or to impose any partnership   
obligation or partnership liability upon any Party. No Party shall have any right,   
power or authority to enter into any agreement or undertaking for, or act on behalf   
of, or to act as or be an agent or representative of, or to otherwise bind, the other   
Party. This Agreement is not an agreement to provide or take utility services of   
any kind, including, without limitation, interconnection or other electric   
transmission services.

16.0 [Reserved]

17.0 Safety

17.1 Each Party shall be solely responsible for the safety and supervision of its own

employees, representatives and contractors involved with its Work or any other   
activities contemplated by this Agreement. In connection with the performance   
contemplated by this Agreement, each Party shall, and shall require its   
representatives, contractors, and employees to, comply with all applicable Federal,   
state and local health and safety requirements, rules, regulations, laws and   
ordinances, including without limitation, the safety regulations adopted under the   
Occupational Safety and Health Act of 1970 (“OSHA”), as amended from time to   
time. While performing the Company Work, Company shall at all times abide by   
Company’s safety standards and policies and Company’s switching and tagging   
rules. During the term of this Agreement, the Party owning or controlling the   
applicable property or facilities shall have the authority to suspend the other Party’s   
access, work or operations in and around such property or facilities in connection   
with any performance under this Agreement if, in its sole judgment, at any time   
hazardous conditions arise or any unsafe practices are being followed by the other   
Party’s employees, agents, representatives or contractors in connection with any   
such performance.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

18.0 Required Approvals

18.1 Subject to Section 23.3 of this Agreement, the obligations of each Party to perform

its respective Work under this Agreement are expressly contingent upon (i) each   
Party receiving all licenses, permits, permissions, certificates, approvals,   
authorizations, consents, franchises and releases from any local, state, or federal   
regulatory agency or other governmental agency or authority (which shall include   
the FERC and may also include, without limitation and as applicable, the NYPSC)   
and from any other third party that may be required for such Party in connection   
with the performance of such Party’s obligations under or in connection with this   
Agreement (the “Required Approvals”), (ii) each Required Approval being granted   
without the imposition of any modification or condition of the terms of this   
Agreement or the subject transactions, unless such modification(s) or condition(s)   
are agreed to by both Parties in their respective sole discretion, and (iii) all   
applicable appeal periods with respect to the Required Approvals having expired   
without any appeal having been made or, if such an appeal has been made, a full,   
final and non-appealable determination having been made regarding same by a   
court or other administrative body of competent jurisdiction, which determination   
disposes of or otherwise resolves such appeal (or appeals) to the satisfaction of both   
Parties in their respective sole discretion.

18.2 Subject to Section 23.3 of this Agreement, if any application or request is made in

connection with seeking any Required Approval and is denied, or is granted in a   
form, or subject to conditions, that either Party rejects, in its sole discretion, as   
unacceptable, this Agreement shall terminate as of the date that a Party notifies the   
other Party of such denial or rejection, in which event the obligations of the Parties   
under this Agreement shall cease as of such date and this Agreement shall   
terminate, subject to Customer’s obligation to pay Company in accordance with the   
terms of this Agreement (including, without limitation, Sections 21.3 and 21.4   
hereof) for all Company Reimbursable Costs. For the avoidance of doubt: all of   
the Company’s actual costs in connection with seeking any Required Approvals   
shall also be included within the meaning of the term Company Reimbursable Costs   
and shall be paid for by Customer.

19.0 Environmental Protection; Hazardous Substances or Conditions

19.1 The Company shall in no event be liable to Customer, its Affiliates or contractors,   
 their respective officers, directors, employees, agents, servants, or representatives,   
 or any third party with respect to, or in connection with, the presence of any   
 Hazardous Substances which may be present at or on any Customer or third party   
 owned, occupied, used, or operated property or facility (including, without

limitation, easements, rights-of-way, or other third-party property) or which the   
Company, its Affiliates or contractors, their respective officers, directors,   
employees, agents, servants, or representatives may discover, release, or generate   
at or on such properties or facilities through no negligent or unlawful act of the   
Company, and Company hereby disclaims any and all such liability to the fullest

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

extent allowed by applicable law.

Customer agrees to hold harmless, defend, and indemnify the Company, its   
Affiliates and contractors, and their respective directors, members, managers,   
partners, officers, agents, servants, employees and representatives from and against   
any and all claims and/or liability in connection with, relating to, or arising out of

(i) the presence, discovery, release, threat of release or generation of Hazardous   
Substances at or on any Customer- or third party- owned, occupied, used, or   
operated property or facility (including, without limitation, easements, rights-of-  
way, or other third-party property), or (ii) the breach of any Federal, state, or local   
laws, rules, regulations, codes, or ordinances relating to the environment   
(including, without limitation, the Comprehensive Environmental Response,   
Compensation and Liability Act, as amended, 42 U.S.C. §§ 9601 et seq., the   
Resource Conservation and Recovery Act, as amended, 42 U.S.C. §§ 6901 et seq.)   
in connection with this Agreement, the Project and/or the Customer Project, except   
to the extent such presence, discovery, release, threat of release, generation or   
breach is or are directly and solely caused by the negligent or unlawful act of the   
Company or of any person or entity for whom the Company is legally responsible.   
The obligations under this Section shall not be limited in any way by any limitation   
on Customer’s insurance or by any limitation of liability or disclaimer provisions   
contained in this Agreement. The provisions of this Section shall survive the   
completion, expiration or earlier termination of this Agreement.

19.2 Customer shall promptly inform the Company, in writing, of any Hazardous

Substances, or unsafe, dangerous, or potentially dangerous, conditions or   
structures, whether above-ground or underground, that are present on, under, over,   
or in any Customer- owned, occupied, used, controlled, managed or operated   
facilities or property (including, without limitation, easements, rights-of-way, or   
other third-party property) to be used or accessed in connection with the Company   
Work or this Agreement.

20.0 [Reserved]

21.0 Right to Terminate Agreement

21.1 If either Party (the “Breaching Party”) (a) fails to pay any amount when due under

the terms of this Agreement or fails to comply with or perform, in any material   
respect, any of the other terms or conditions of this Agreement; (b) sells or transfers   
all or substantially all of its assets; (c) enters into any voluntary or involuntary   
bankruptcy proceeding or receivership; or (d) makes a general assignment for the   
benefit of its creditors, then the other Party (the “Non-Breaching Party”) shall have   
the right, without prejudice to any other right or remedy and after giving five (5)   
Days’ written prior notice to the Breaching Party and a reasonable opportunity for   
cure (not to exceed thirty (30) Days in the case of a failure to pay amounts when   
due), to terminate this Agreement, subject to Sections 21.3 and 21.4 of this

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

Agreement, provided that, in the case of an unpaid amount disputed by the Breaching Party, the Non-Breaching Party shall not be entitled to provide such written prior notice of termination to the Breaching Party until expiration of any Negotiation Period applicable to such unpaid amount dispute under Section 22.1 of this Agreement. Subject to compliance with Section 22.1 of this Agreement, if applicable, the Non-Breaching Party shall also have the right to pursue any and all rights it may have against the Breaching Party under applicable law, subject to other applicable terms and conditions of this Agreement (including, without limitation, any applicable limitations on liability contained herein).

21.2 Subject to Sections 21.3 and 21.4 of this Agreement, this Agreement may also be

terminated upon prior written notice (i) by Company in the event that Company   
Work under this Agreement is suspended or delayed for a period exceeding sixty

(60) consecutive days as the result of any continuing dispute between the Parties,   
or (ii) under the circumstances contemplated by, and in accordance with, Section

18.2 of this Agreement.

21.3 In the event of any early termination or cancellation of the Company Work or this

Agreement as contemplated by any provision of this Agreement, each Party shall   
discontinue its performance hereunder to the extent feasible and make every   
reasonable effort to procure cancellation of existing commitments, orders and   
contracts relating to its Work upon terms that are reasonably expected to minimize   
all associated costs, provided, however, that nothing herein will restrict Company’s   
ability to complete aspects of the Company Work that Company must reasonably   
complete in order to return its facilities and its property to a configuration in   
compliance with Good Utility Practice and all Applicable Requirements and to   
enable such facilities to continue, commence or recommence commercial   
operations.

21.4 In the event of any early termination or cancellation of the Company Work or this

Agreement as contemplated by any provision of this Agreement, Customer shall also pay Company for:

(i) all Company Reimbursable Costs for Company Work performed on or before the effective date of termination or cancellation;

(ii) all other Company Reimbursable Costs incurred by Company and/or its   
Affiliates in connection with the Company Work prior to the effective date of   
termination or cancellation, including, without limitation, for materials,   
equipment, tools, construction equipment and machinery, engineering and   
other items, materials, assets or services which cannot reasonably be avoided,   
mitigated or cancelled;

(iii) all Company Reimbursable Costs incurred to unwind Company Work   
that was performed prior to the effective date of termination or cancellation to   
the extent reasonably necessary to return Company’s facilities to a

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

configuration in compliance with Good Utility Practice and all Applicable Requirements;

(iv) all Company Reimbursable Costs arising from cancellation costs relating to orders or contracts entered into in connection with the Company Work prior to the effective date of termination or cancellation; and

(v) all Company Reimbursable Costs arising from demobilization expenses incurred by Company and/or its Affiliates which cannot be reasonably avoided or mitigated.

22.0 Dispute Resolution

22.1 Any dispute arising under this Agreement shall be the subject of good-faith   
 negotiations between the Parties. Following the occurrence of a dispute, each Party   
 shall designate one or more representatives with the authority to negotiate the   
 particular matter in dispute for the purpose of participating in such negotiations.   
 Unless a Party identifies exigent circumstances reasonably requiring expedited   
 resolution of the dispute by a court or agency with jurisdiction over the dispute, any   
 dispute that is not resolved through good-faith negotiations after a negotiation   
 period of not less than thirty (30) Days (“Negotiation Period”) may be submitted   
 by either Party for resolution to a court or to an agency with jurisdiction over the   
 dispute. Notwithstanding the foregoing, any dispute arising under this Agreement   
 may be submitted to non-binding arbitration or any other form of alternative dispute   
 resolution upon the written agreement of both Parties to participate in such an   
 alternative dispute resolution process.

23.0 Force Majeure

23.1 A “Force Majeure Event” shall include fire, flood, windstorm, adverse weather

conditions, emergencies, explosion, terrorism, riot, war, sabotage, pandemics   
epidemics, infectious disease outbreaks or other public health emergencies, crises   
or restrictions, including, without limitation, quarantines or other related employee   
or contractor restrictions, acts of God, strikes or labor slow-downs, court injunction   
or order, federal and/or state law or regulation, delays by governmental authorities   
in approving regulatory, license and/or permit requests necessary in connection   
with the Company Work or the Customer Required Actions, order by any federal   
or state regulatory agency, or other causes, conditions or circumstances beyond the   
affected Party’s reasonable control. Without limiting the foregoing, a “Force   
Majeure Event” shall also include unavailability of personnel, equipment, supplies,   
or other resources (“Resources”) due to diversion of such Resources for other   
utility-related duties in connection with an emergency or other similar contingency,   
including, without limitation, storms or other adverse weather conditions.

If a Force Majeure Event should occur and impair the ability of either or both   
Parties to perform its, or their, respective, obligations hereunder, then, to the extent   
affected by such Force Majeure Event, the performance of this Agreement, with the

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

exception of payment obligations, shall be suspended for the duration of such Force   
Majeure Event. At the conclusion of a Force Majeure Event, the price and time for   
performance under this Agreement shall be adjusted as reasonably necessary to   
overcome the effect of the delay occasioned by such Force Majeure Event. The   
foregoing notwithstanding and with the exception of payment obligations, if, as the   
direct or indirect result of any Force Majeure Event, the Parties’ continued   
performance hereunder becomes irreparably impaired or prevented, the Parties may   
mutually agree to terminate this Agreement; provided, however, that,   
notwithstanding any such termination, Customer shall pay the Company all of the   
Company Reimbursable Costs in accordance with Sections 21.3 and 21.4 of this   
Agreement.

23.2 Within thirty (30) Days after the cessation of any delay occasioned by a Force

Majeure Event, the affected Party shall give written notice to the other Party specifying the estimated impact of the delay.

23.3 For the avoidance of doubt: to the extent any Party has a payment obligation

pursuant to the terms of this Agreement, such payment obligation shall not be subject to or conditioned upon such Party receiving funding or reimbursement from any third party (and any failure to secure such funding or reimbursement shall not constitute a Force Majeure Event), nor shall any such obligation be conditioned upon the other Party executing any certificates or other instruments not expressly and specifically required by the terms of this Agreement.

24.0 Compliance with Law

24.1 Each Party shall comply, at all times, with all Applicable Requirements in

connection with this Agreement and performance of its Work hereunder. Such   
compliance shall include, among other things, compliance with all applicable wage   
and hour laws and regulations and all other laws and regulations dealing with or   
relating to the employment of persons, and the payment of contributions, premiums,   
and taxes required by such laws and regulations. For the avoidance of doubt:   
neither Party shall be required to undertake or complete any action or performance   
under this Agreement that is inconsistent with such Party’s standard safety   
practices, its material and equipment specifications, its design criteria and   
construction procedures, its labor agreements, Good Utility Practice and/or any   
Applicable Requirement(s).

25.0 Proprietary and Confidential Information

25.1 Each Party acknowledges that, in the course of the performance of this Agreement,

it may have access to Proprietary Information of the other Party.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

25.2 GENERAL RESTRICTIONS. Upon receiving Proprietary Information, the Receiving

Party) and its Representative shall keep in strict confidence and not disclose to any   
person (with the exception of the Representatives of the Receiving Party, to the   
extent each such Representative has a need to know in connection herewith and   
agrees to comply with the terms of this Article) any of the Disclosing Party’s   
Proprietary Information except as otherwise provided by the terms and conditions   
of this Agreement. The Receiving Party and its Representatives shall not use such   
Proprietary Information except for the purposes identified herein without the prior   
written approval of the Disclosing Party. The Receiving Party shall be solely liable   
for any breach of this Article to the extent caused by its Representatives. Customer   
agrees that any Proprietary Information will be used solely for the Project or the   
Customer Project and will not be used, either directly or indirectly, for the   
Customer's financial gain and/or commercial advantage or in violation of any   
applicable laws, rules or regulations.

25.3 EXCEPTIONS. Subject to Section 25.4 hereof, the Receiving Party shall not be

precluded from, nor liable for, disclosure or use of Proprietary Information that:

25.3.1 is in or enters the public domain, other than by a breach of this

Article; or

25.3.2 is known to the Receiving Party or its Representatives at the time

of first disclosure hereunder, or thereafter becomes known to the Receiving Party or its Representatives subsequent to such disclosure without similar restrictions from a source other than the Disclosing Party, as evidenced by written records; or

25.3.3 is developed by the Receiving Party or its Representatives

independently of any disclosure under this Agreement, as evidenced by written records; or

25.3.4 is disclosed more than three (3) years after first receipt of the

disclosed Proprietary Information, or three (3) years after the

completion, termination or expiration of this Agreement, whichever occurs later (the “Non-Disclosure Term”); or

25.3.5 is disclosed following receipt of the Disclosing Party’s written

consent to the disclosure of such Proprietary Information; or

25.3.6 is necessary to be disclosed, in the reasonable belief of the

Receiving Party or its Representatives, for public safety reasons, provided, that, Receiving Party has attempted to provide as much advance notice of the disclosure to the Disclosing Party as is practicable under the circumstances.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

Anything in this Article or this Agreement to the contrary notwithstanding, the   
Receiving Party or its Representative(s) may disclose Proprietary Information of   
the other Party to the extent the Receiving Party or its Representative(s) is required   
to do so by law, by a court, or by other governmental or regulatory authorities;   
provided, however, that, if permitted to do so by applicable law, the Receiving Party   
shall give the Disclosing Party written notice of any such required disclosure prior   
to such disclosure being made so that the Disclosing Party may seek a protective   
order with respect to such Proprietary Information. Receiving Party will reasonably   
cooperate with the Disclosing Party’s efforts to obtain such protective order.

25.4 Each Party acknowledges that information and/or data disclosed under this

Agreement may include information or data that the Disclosing Party deems or   
determines to be “Critical Energy / Electric Infrastructure Information” consistent   
with applicable FERC rules and policies (“CEII”) and critical infrastructure

protection information consistent with applicable NERC standards and procedures   
(“CIP”). Receiving Party shall, and shall cause its Representatives to, strictly   
comply with any and all laws, rules and regulations (including, without limitation,   
FERC and NERC regulations, rules, orders, standards, procedures and policies)   
applicable to any such CEII and/or CIP disclosed by or on behalf of Disclosing   
Party or that relates to any of Disclosing Party’s or Disclosing Party’s Affiliates’   
facilities.

Neither the Receiving Party nor its Representatives shall divulge any such CEII or   
CIP to any person or entity, directly or indirectly, unless permitted to do so by law   
and unless the Receiving Party has first obtained, in each case, the express specific   
written consent of the Disclosing Party and any affected Affiliate of the Disclosing   
Party. In any event, to the extent that the Receiving Party or any of its   
Representatives seeks or is ordered to submit any such CEII or CIP to FERC, a state   
regulatory agency, court or other governmental body, the Receiving Party shall, in   
addition to obtaining the Disclosing Party’s and its Affiliate’s prior written consent   
(as applicable), seek a protective order or other procedural protections to ensure   
that such information is accorded CEII or CIP status, as applicable, and is otherwise   
treated as confidential.

In the case of any Proprietary Information that is CEII or CIP, Receiving Party’s   
obligations and duties under this Article shall survive until (i) the expiration of the   
Non-Disclosure Term, (ii) the date on which such CEII or CIP, as applicable, is no   
longer required to be kept confidential under applicable law, or (iii) the date as of   
which the Disclosing Party provides written notice to the Receiving Party that such   
CEII or CIP, as applicable, is no longer required to be kept confidential, whichever   
is later. With respect to CEII and CIP, in the event of any conflict or inconsistency   
between this Section and any other term or provision of this Agreement, this   
Section shall govern in connection with such CEII and CIP, as applicable.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

25.5 Notwithstanding any provision of this Agreement to the contrary, all assets,

equipment and facilities procured or constructed by or on behalf of Company, and all plans, designs, specifications, drawings and other materials and documents created or prepared by or for Company, in connection with the Work, and all title, copyright, intellectual property and other rights therein, shall be and remain the sole property of Company.

25.6 This Article shall survive any completion, expiration or earlier termination of this

Agreement.

26.0 Effect of Applicable Requirements; Governing Law

26.1 If and to the extent a Party is required to take, or is prevented or limited in taking,

any action or performance with respect to this Agreement by any Applicable Requirement(s), such Party shall not be deemed to be in breach of this Agreement as a result of such compliance with the Applicable Requirement(s).

26.2 This Agreement is made and shall be interpreted, construed, governed, and

enforced in accordance with the laws of the State of New York, without reference to such State’s conflict-of-laws doctrine, and applicable Federal law. The Company and Customer agree to submit to the personal jurisdiction of the courts in the State of New York, or the Federal District courts in such State, as permitted by law, with respect to any matter or dispute arising out of this Agreement.

27.0 Miscellaneous

27.1 NOTICES; FORM AND ADDRESS. All notices, invoices and other communications

from either Party to the other hereunder shall be in writing and shall be deemed   
received (i) upon actual receipt when personally delivered (provided, that, if the   
date of receipt is not a Day, then the date of receipt shall deemed to be the   
immediately succeeding Day), (ii) upon acknowledgment of receipt if sent by   
facsimile (provided, that, if the date of acknowledgement is not a Day, then the date   
of receipt shall deemed to be the immediately succeeding Day), (iii) upon the   
expiration of the third (3rd) Day after being deposited in the United States mails,   
postage prepaid, certified or registered mail, or (iv) upon the expiration of one (1)   
Day after being deposited during the regular business hours for next-day delivery   
and prepaid for overnight delivery with a national overnight courier, addressed to   
the other Party at the following address:

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

To Customer: New York Power Authority

Attn: Alyson Berry   
123 Main Street

White Plains, New York 10601 Phone: (914) 539-5574

Email: Alyson.Berry@nypa.gov

To Company: Kevin Reardon

Director, Commercial Services 170 Data Drive

Waltham, MA 02451   
Phone: 781-906-3988

Email: kevin.reardon@nationalgrid.com

Either Party may change its address by giving the other Party notice thereof in conformity with this Section. Any payments made under this Agreement, if made by mail, shall be deemed to have been made on the date of receipt thereof.

27.2 EXERCISE OF RIGHT. No failure or delay on the part of either Party in exercising

any right, power, or privilege hereunder, and no course of dealing between the Parties, shall operate as a waiver thereof; nor shall any single or partial exercise of any right, power, or privilege hereunder preclude any other or further exercise thereof or the exercise of any other right, power, or privilege.

27.3 HEADINGS; CONSTRUCTION. The descriptive headings of the several Articles,

sections, and paragraphs of this Agreement are inserted for convenience only and do not constitute a part of this Agreement. Such headings shall not in any way define or affect the meaning, construction, or scope of any of the provisions hereof. Each Party and its counsel have participated fully in the review and preparation of this Agreement; this Agreement shall be considered to have been drafted by both Parties. Any rule of construction to the effect that ambiguities or inconsistencies are to be resolved against the drafting party shall not apply in interpreting this Agreement. The language in this Agreement shall be interpreted as to its fair meaning and not strictly for or against either Party.

27.4 INCORPORATION OF SCHEDULES AND EXHIBITS. The schedules, attachments and

exhibits referenced in and attached to this Agreement shall be deemed an integral   
part hereof to the same extent as if written in whole herein. In the event that any   
inconsistency or conflict exists between the provisions of this Agreement and any   
schedules, attachments or exhibits attached hereto, the provisions of this Agreement   
shall supersede the provisions of any such schedules, attachments or exhibits.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

27.5 PRIOR AGREEMENTS; MODIFICATIONS. This Agreement and the schedules,

attachments and exhibits attached hereto constitute the entire agreement between   
the Parties with respect to the subject matter hereof, and supersede all previous   
understandings, commitments, or representations concerning such subject matter.   
Each Party acknowledges that the other Party has not made any representations   
other than those that are expressly contained herein, if any. This Agreement may   
not be amended or modified in any way, and none of its provisions may be waived,   
except by a writing signed by an authorized representative of the Party against   
whom the amendment, modification, or waiver is sought to be enforced. The Project   
Managers shall not be authorized representatives within the meaning of this   
Section.

27.6 SEVERABILITY. Whenever possible, each provision of this Agreement shall be

interpreted in such manner as to be effective and valid under applicable law, but if any provision hereof shall be prohibited by, or determined to be invalid under, applicable law, such provision shall be ineffective to the extent of such prohibition or invalidity, without invalidating the remainder of such provision or the remaining provisions of this Agreement.

27.7 NOUNS AND PRONOUNS. Whenever the context may require, any pronouns used in

this Agreement shall include the corresponding masculine, feminine, or neuter   
forms, and the singular forms of nouns and pronouns shall include the plural, and   
vice versa.

27.8 NO THIRD PARTY BENEFICIARIES. Nothing in this Agreement is intended to confer   
 on any person, other than the Parties, any rights or remedies under or by reason of   
 this Agreement.


27.9 VALIDITY. Each Party hereby represents that the provisions of this Agreement

constitute valid and legally binding obligations of such Party and are enforceable in accordance with their terms.

27.10 COUNTERPARTS. This Agreement may be executed in multiple counterparts, each   
 of which shall be considered an original. The exchange of copies of this Agreement   
 and of signature pages by facsimile or other electronic transmission (including,   
 without limitation, by e-mailed PDF) shall constitute effective execution and   
 delivery of this Agreement as to the Parties and may be used in lieu of the original   
 Agreement for all purposes. Signatures of the Parties transmitted by facsimile or   
 other electronic means (including, without limitation, by e-mailed PDF) shall be   
 deemed to be their original signatures for all purposes.

[Signatures are on following page.]

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023



IN WITNESS WHEREOF, each Party has executed this Agreement by its duly authorized representative as of the Effective Date.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

LIST OF ATTACHMENTS, SCHEDULES AND EXHIBITS

Exhibit A Scope of Company Work

Exhibit B Customer Required Actions

Exhibit C Insurance Requirements

Schedule A Customer Prompt Payment Policy

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

Exhibit A: Scope of Company Work

The Company Work shall consist of the following:

1. Design, engineer, procure, and, subject to Section 5.6 of this Agreement, construct, fiber

facilities connecting the Customer’s OPGW lines to the Company’s Clay and Edic Substations, including:

For Clay Substation:

• Installation of new ADSS cable from structures to cabinet in control house A

• Procurement and installation of lockable cabinet, power distribution panel (PDP),   
 fiber distribution panel (FDP), and ground bar

• Provide redundant power feeds to cabinet and terminate in PDP

• Completion of fiber splicing and testing bidirectionally

For Edic Substation:

• Installation of new ADSS cable within conduit on west side of Substation into control house A

• Procurement and installation of new FDP where cables will terminate

• Completion of fiber splicing and testing bidirectionally

• Patch through fibers from Clay and Marcy Substations

2. Prepare, file for, and use reasonable efforts to obtain any Required Approvals that must be

obtained by Company to enable it to perform the work contemplated by this Exhibit.

3. Inspect, review, witness, examine and test, from time to time, Company’s work

contemplated herein and conduct other project management, administration and oversight activities in connection with the work contemplated by this Exhibit.

4. Review, from time to time, permitting, licensing and other materials relating to the work

contemplated herein, including, without limitations, all documents and materials related to any Required Approvals.

5. Retain and use outside experts, counsel, consultants, and contractors in furtherance of the

work contemplated herein.

6. Perform any other reasonable tasks necessary or advisable in connection with the work

contemplated by this Exhibit (including, without limitation, any changes thereto).

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023

The Company Work may be performed in any order as determined by the Company. For the   
avoidance of doubt: the Company shall not have any responsibility for seeking or acquiring any   
real property rights in connection with the Company Work, the Customer Project, the Project or   
this Agreement including, without limitation, licenses, consents, permissions, certificates,   
approvals, or authorizations, or fee, easement or right of way interests. Neither this Agreement   
nor the Company Work include granting, securing or arranging for Customer or any third party to   
have access rights in, through, over or under any real property owned or controlled by the   
Company; any such access rights would be the subject of separate written agreements.

NOTE: Company’s specifications for electrical requirements referenced for this Agreement include: ESB-750; ESB-752; ESB-755 and ESB-756, Appendix A as such may be amended, modified and superseded from time to time.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

Exhibit B: Customer Required Actions

The Customer Required Actions shall consist of the following:

1. Customer shall prepare, file for, and use commercially reasonable efforts to obtain all Required   
 Approvals necessary to perform its obligations under this Agreement.

2. If and to the extent applicable or under the control of the Customer, provide complete and   
 accurate information regarding the Customer Project and all applicable data, drawings and   
 specifications.

3. Other responsibilities and access deemed necessary by Company to facilitate performance of   
 the Company Work.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

Exhibit C: Insurance Requirements

1. Workers Compensation and Employers Liability Insurance as imposed by Workers’

Compensation/Occupational Disease Laws, including Employer’s Liability Insurance with a

minimum limit of $1,000,000. When applicable, coverage shall include The United States

Longshoreman's and Harbor Workers' Compensation Act (44 U.S.Stat 1424) and the Jones Act (41 U.S. Stat 988). Under Sections 57 & 220 Subd. 8 of the New York State Workers’ Compensation Law, it is required that Contractors doing business with a Municipal or State entity evidence proof of workers’ compensation coverage on approved forms, as listed below:

• If coverage is with a private insurance carrier, the entity must provide evidence of

coverage on a completed C105.2 form. The C105.2 form is supplied and completed by the insurance carrier or its authorized agent.

• If coverage is with the State Insurance Fund, the entity must provide a completed U-26.3   
 form provided by the Fund.

• If the business entity has been approved by the Workers’ Compensation Board's Office of   
 Self Insurance as a qualified self-insurer, a completed SI-12 form is required. The SI-12   
 form is provided by the Board's Office of Self Insurance.

• Or Form CE-200, Certificate of Attestation of Exemption, if the business is not required   
 to carry NYS specific workers’ compensation insurance.

1. Commercial General Liability (Including Contractual Liability and Products/Completed Operations

for two years following acceptance), covering all activities and operations to be performed under this Agreement and where applicable include coverage for damage caused by any explosion,   
underground, or collapse, with the following minimum limits of $1,000,000 per occurrence.

2. Automobile Liability, covering all owned, non-owned and hired vehicles used in connection with all

operations, work, or services to be performed by or on behalf of either Party under or in connection with this Agreement with a minimum limit of $1,000,000 per occurrence.

3. Umbrella or Excess Liability, coverage written on a follow form basis or at least as broad in coverage

as all underlying policies and “drop down” for defense and indemnity in the event of the exhaustion of the underlying insurance, with a minimum limit of $4,000,000.

4. Any combination of Commercial General Liability and Umbrella or Excess Liability can be used to

satisfy the limit requirement for these coverages.

5. If the work requires professional services, such as, but not limited to, architectural, engineering, and

surveying, a standard professional liability insurance policy with a minimum limit of $3,000,000.

6. If the work requires the use of scaffolding, derrick or a crane, Riggers Liability Insurance is required

with a minimum limit of $5,000,000 per occurrence.

7. If the work requires the use of an aircraft, Aircraft Liability Insurance with a minimum limit of

$5,000,000 per occurrence. The Company and its stakeholders must be named as additional insureds on this policy.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

8. If the work requires the use of an unmanned aircraft systems (UAS), UAS Liability Insurance   
 with a limit of $1,000,000 required.

9. If the work poses an environmental risk, known or suspected, Pollution Liability with a minimum   
 limit of $5,000,000 per claim is required.

10. Customer shall include the Company as an additional insured to the policies and waiver of

subrogation endorsement for all coverages except Workers’ Compensation and Employers

Liability Insurance in order to provide the Company with protection from liability arising out of activities of Customer relating to the Project and associated Work.

11. At the execution of this Agreement and on an annual basis during the term of this Agreement and   
 any extended period, insurance must be maintained, the Customer will deliver to the Company   
 current and completed Certificates of Insurance in addition to the aforementioned forms required   
 for all coverage required herein.

12. Care, Custody and Control: All of the Company’s material and/or equipment while in the care   
 custody and control of the Customer must be insured through the Customer's property insurance   
 policy for full replacement cost value; or the Customer may have the "care, custody and control"   
 exclusion removed from their Commercial General Liability Policy.

13. In lieu of obtaining the insurance policies, the Customer may, as its option and with the

Company’s approval, which shall not be unreasonably withheld, elect to self-insure against risk of loss. The decision to self-insure will not relieve the Customer of any of the obligation imposed herein and will afford the Company the protection against loss and rights it would have received if Customer has obtained such policies of insurance.

Contractors: In the event either party uses Contractor(s) in connection with this Agreement, it is

expressly agreed that said party shall have the sole responsibility to make certain that all Contractor(s) are in compliance with these insurance requirements and that Contractor(s) remain in compliance   
throughout the course of this Agreement, and thereafter as required. Said party shall remain liable for the performance of the Contractor(s), and such sub-contract relationship shall not relieve either party of its obligations under this Agreement.

1. Upon request, either Party shall promptly provide the requesting Party with either evidence of

insurance or certificates of insurance evidencing the insurance coverage per Section 13. Insurance: Employee and Contractor Claims. Customer shall provide such certificates or evidence of   
insurance to Company at the following address:

To: National Grid c/o Niagara Mohawk Power Corporation

Attention: Director, Commercial Services

FERC Jurisdiction

40 Sylvan Road, Waltham, MA 02451

Company shall provide such certificates or evidence of insurance to Customer at the following   
address:

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic   
June 2023

To: New York Power Authority

Attention: Insurance / 17B 123 Main Street

White Plains, NY 10601

2. Should any of the above-described policies be cancelled before the expiration date thereof, notice will   
 be delivered in accordance with the policy provisions.

3. If a party fails to secure or maintain any insurance coverage, or any insurance coverage is canceled before   
 the completion of all services provided under this Agreement, and such party fails immediately to procure   
 such insurance as specified herein, then the non-defaulting party has the right but not the obligation to   
 procure such insurance and, at its option, either bill the cost thereof to the defaulting party or deduct the   
 cost thereof from any sum due the defaulting party under this Agreement.


4. To the extent requested, each Party shall furnish to the other Party copies of any accidents report(s)   
 sent to the furnishing Party’s insurance carriers covering accidents or incidents occurring in connection   
 with or as a result of the performance of the Work under this Agreement.

5. Each Party shall comply with any governmental and/or site-specific insurance requirements even if   
 not stated herein.

6. By the date that such coverage is required, each Party represents to the other Party that it will have full   
 policy limits available and shall notify the other Party in writing when coverages required herein have   
 been reduced as a result of claim payments, expenses, or both.

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023



Schedule A: Customer Prompt Payment Policy

Cost Reimbursement Agreement - NYPA/NMPC - Clay/Edic

June 2023